AI/ML Capstone Project
PR4 – Weekly Progress Report (5%)

Instructor: Prof. Mouhamed Abdulla  |  Course: INFO53883  |  Team 2B
Sprint: RW/W8 (Jun 23 – Jun 30, 2026)  |  Report date: July 02, 2026

Name 1: Afolabi Adesina    Student Number 1: 991808102

Name 2: Evans Frimpong    Student Number 2: 991771602

Name 3: Xian Qin    Student Number 3: 991578381

Name 4: Yanan Yang    Student Number 4: 991841037

## Q1: Summary of Work

Rubric: Provide an overview of completed work during this sprint (~⅓ page, single-space). [1 mark]

This sprint focused on completing and documenting exploratory data analysis (EDA), aligning findings with our two core research papers, and hardening the project for team collaboration.

### A. Exploratory Data Analysis — Toronto Police Service (TPS)

Loaded df_toronto: 809,034 rows × 21 columns from traffic collision data.csv (Toronto Open Data).

Engineered 3-class SEVERITY target: 0 = property damage only (86.36%), 1 = injury (13.56%), 2 = fatal (0.08%).

Temporal EDA (6-panel plots): rush-hour peaks (morning/evening), seasonal variation, and division/neighbourhood concentration, supports OCC_HOUR, IS_NIGHT, IS_RUSHHOUR, and SEASON_NUM as model inputs.

After preprocessing: 809,030 clean rows; 677,000+ records with valid GPS for map-based demo routing.

Correlation analysis: pedestrian involvement (r ≈ 0.32) and bicycle involvement (r ≈ 0.22) show the strongest linear association with severity; all eight candidate features significant at p < 0.05 (chi-square).

Three-method feature voting (chi², mutual information, Random Forest Gini): all 8 features retained:  OCC_HOUR, MONTH_NUM, SEASON_NUM, IS_NIGHT, IS_RUSHHOUR, PEDESTRIAN_BIN, BICYCLE_BIN, AUTOMOBILE_BIN.

### B. Exploratory Data Analysis — UK DfT 2024

Loaded dft: 100,927 rows × 44 columns (dft-road-casualty-statistics-collision-2024.csv).

Decoded road-surface codes: wet/damp, frost/ice, snow, and flood conditions show higher serious/fatal proportions than dry surfaces (e.g., wet/damp ~24.1% serious vs dry ~23.6%).

Replicated Paper 2 summary tables (weather, road surface, lighting): fog/mist and rain+wind combinations yield highest mean casualties per collision on our DfT subset.

Excess-casualty analysis: fog/mist +15.8% above baseline; flood and snow/slush also exceed mean, used to calibrate E_index weights for the Safety Score.

Road surface × weather heatmap: snow/slush combined with snowing+wind identified as the highest-risk pairing, informs Ontario 400-series winter demo presets.

Point-biserial / Cramér's V: lighting and speed limit correlate with severe outcomes; weather/surface codes work best as composite environmental indices rather than single predictors.

### C. Literature Papers Used & Key Findings Applied

Paper 1:  Pennino & D'Amato (2024), Enhancing Safety in Autonomous Navigation: Weather-Aware Trajectory Planning (IEEE MetroSea). Composite Seakeeping Performance Index (SPI) mapped to our Safety Score S (0–100) with LOW / MEDIUM / HIGH risk tiers and speed-reduction advisories.

Paper 2: Jiang, Miao & Wu (2024), Machine Learning based Prediction Analysis of Traffic Accidents. Benchmark weather/surface/lighting severity tables replicated on UK DfT data; chi-square confirms weather, road condition, lighting, and junction type as significant predictors (all p < 0.01 in published results).

E_index weight calibration from Paper 2 excess casualties: surface hazard δ=0.35, visibility γ=0.30, wind/precipitation β=0.20, temperature α=0.15.

Integrated both papers into Section 0b of capstone_with_results.ipynb with annotated markdown (What this cell does / Findings & importance) for presentation-ready documentation.

### D. Additional Sprint Deliverables

Repository reorganization (Data/, notebooks/, src/, models/, demo/) with auto-detecting DATA path and SMART_SHIELD_DATA environment override.

Annotated notebook (capstone_with_results.ipynb) with saved EDA outputs, collapsible sections, and post-run documentation pipeline.

explanations/ auto-generated glossary, sprint swimlane, and train/test split reference docs.

Continued Vision Brain cache setup and Flask map demo (api_server.py) loading trained tabular artifacts.

## Q2: List of Challenges

Rubric: List challenges and solutions encountered (~⅓ page, single-space). [1 mark]

Challenge: Team members could not locate CSV files after June 2026 folder reorganization (data appeared missing). Solution: Standardized Data/ folder, updated notebook _resolve_data_dir(), documented filenames in Data/README.md, and recommended shared OneDrive/Teams folder plus SMART_SHIELD_DATA env var.

Challenge: Extreme class imbalance on Toronto SEVERITY (86% majority class). Solution: SMOTE on training split only, Matthews Correlation Coefficient (MCC) as primary metric, stratified 80/20 split and 3-fold CV in GridSearchCV.

Challenge: Paper 2 replication required harmonized DfT code labels across weather, surface, and lighting fields. Solution: Built decode maps and filtered subsets matching published table definitions before plotting Tables A/B/C.

Challenge: Collaborators editing different notebook copies caused confusion. Solution: Designated capstone.ipynb as working notebook, capstone_with_results.ipynb as annotated output; branch protection and PR workflow recommended on GitHub.

Challenge: Vision training limited by small labelled Ontario road-image cache. Solution: ResNet18 transfer learning from ImageNet, synthetic/demo images in vision_cache/, and documented HuggingFace RSCD as future scale-up source.

## Q3: Technology Stack

Rubric: Tools, libraries, DBs, APIs with version numbers (~⅓ page, single-space). [1 mark]

IDE / notebooks: Cursor, Visual Studio Code, Jupyter Notebook; Python 3.10 (conda env: ai_work_final).

Core Python: pandas 2.3.3, NumPy, SciPy, matplotlib, seaborn.

Machine learning: scikit-learn 1.7.2, LightGBM 4.6.0, imbalanced-learn (SMOTE), SHAP.

Deep learning: PyTorch 2.12.1+cpu, torchvision, ResNet18 fine-tuning for Vision Brain.

Model persistence: joblib (.joblib), PyTorch state dict (.pt).

Web demo: Flask, flask-cors, python-dotenv; OpenStreetMap + OSRM routing API (no API key required).

NLP pillar: TF-IDF vectorizer (scikit-learn) on Ontario 511-style alert text.

Data sources: Toronto Police Service Open Data (traffic collision data.csv); UK DfT Road Safety Data (collision-2024.csv); local vision_cache/ JPEG images.

Version control: Git, GitHub (https://github.com/afolabi-adesina-m/Smart-Shield-AI).

Document generation: python-docx, nbformat, nbclient.

## Q4: Meeting Minutes & GitHub Activity

Rubric: Key highlights from in-class and outside meetings; GitHub URLs (~⅔ page, single-space). [1 mark]

In-class (W8): Reviewed EDA plots and Paper 2 replication tables; professor feedback to emphasize MCC over accuracy for imbalanced severity classes.

Team sync (Jun 27): Agreed canonical data location (Data/ at repo root); Afolabi demonstrated notebook auto-path resolution after reorg.

Team sync (Jun 28): Reviewed annotated capstone_with_results.ipynb for PR submission; assigned Evans to demo API integration, Yanan to imbalance experiments, Xian to weather API feeds.

Decision: Publish code/notebooks on GitHub; keep large CSVs and model weights in shared Drive (gitignored) to prevent teammate data-loss issues.

Decision: Use 3-Brain architecture (NLP + Vision + Tabular) with fused Safety Score S for final presentation.

GitHub — repository: https://github.com/afolabi-adesina-m/Smart-Shield-AI

GitHub — latest commit (reorg + mobile demo): https://github.com/afolabi-adesina-m/Smart-Shield-AI/commits/main

GitHub — notebooks: https://github.com/afolabi-adesina-m/Smart-Shield-AI/tree/main/notebooks

GitHub — demo app: https://github.com/afolabi-adesina-m/Smart-Shield-AI/tree/main/demo

GitHub — explanations docs: https://github.com/afolabi-adesina-m/Smart-Shield-AI/tree/main/explanations

## Q5: Future Work (Upcoming Week — W9)

Rubric: Work plan for the upcoming week (~⅓ page, single-space). [1 mark]

Complete multimodal fusion (Section 10): combine TF-IDF text score (T), Vision V-score, and tabular/environment E_index into final Safety Score S.

Finalize tuned Random Forest / LightGBM deployment artifacts and run held-out test evaluation with confusion matrices for PR5.

Evans: Integrate demo map with live scoring API and weather presets (clear, wet, blizzard, ice storm).

Yanan: Run SMOTE + class-weight experiments; report macro-F1 and recall for fatal/injury classes.

Xian: Validate Environment Canada / Ontario 511 API ingestion for real-time E_index inputs.

Afolabi: SHAP explainability cells, speed-advisory audit fixes (SS-AUDIT-2026-001), and PR5 draft.

Team: Upload PR4 PDF to SLATE; staple hardcopy for in-class submission (deadline Wed Jul 1, 2026 per course schedule).

## References

[1] F. Pennino and A. D'Amato, "Enhancing Safety in Autonomous Navigation: Weather-Aware Trajectory Planning," in Proc. IEEE MetroSea, 2024. (Sheridan Library – IEEE Xplore).

[2] J. Jiang, Y. Miao, and D. Wu, "Machine Learning based Prediction Analysis of Potential Factors in Traffic Accidents," Applied and Computational Engineering, vol. 99, pp. 112–120, Nov. 2024. https://doi.org/10.54254/2755-2721/99/20251788

[3] Toronto Police Service, "Traffic collision data," City of Toronto Open Data Portal. https://open.toronto.ca/

[4] Department for Transport (UK), "Road casualty statistics, collisions 2024," 2025. https://data.dft.gov.uk/road-accidents-safety-data/

[5] scikit-learn developers, "scikit-learn 1.7.2 documentation," 2025. https://scikit-learn.org/stable/

[6] PyTorch Team, "PyTorch 2.12 documentation," 2025. https://pytorch.org/docs/

[7] Microsoft, "Visual Studio Code documentation," 2025. https://code.visualstudio.com/docs

[8] Cursor, "Cursor IDE documentation," 2025. https://cursor.com/docs

[9] Smart-Shield AI Capstone Repository (Team 2B), 2026. https://github.com/afolabi-adesina-m/Smart-Shield-AI

Sheridan College — School of Applied Computing — INFO53883 AI/ML Capstone — Spring/Summer 2026